# ElTekkeya Marketplace
Mobile vs Web Parity Audit Report

Generated: March 09, 2026

Source of Truth: Web App Behavior

Project: ElTekkeya Marketplace

Audit Scope: Foodie User Journey - Mobile Flutter App vs Web React App

# Table of Contents

1. Executive Summary

2. Page / Flow Inventory

3. Features Implemented on Web but Not on Mobile

4. Features Implemented but Wrong or Incomplete on Mobile

5. Mobile Wrong Wiring

6. Missing Pages / Components

7. Component Structure Gaps

8. Critical Behavioral Parity Verification

9. Store Approval Risk Check

10. Fastest Completion Phase Plan

# 1. Executive Summary

## Overall Parity Estimate

Estimated Completion: 65-70%

Core commerce flows are functional but critical gaps remain in cart identity, checkout payload structure, and feature completeness.

## Major Areas Already Aligned

Dish Detail Screen: Full Description bilingual support implemented

Cart Provider: Country-specific cart storage matching web

Delivery Fee Calculation: Batching logic implemented

Prep Time Computation: Centralized prepReadyConfig parsing

API Integration: Production backend connectivity

Image Rendering: SmartImage implementation

## Major Mismatches

Cart Identity Logic: Portion/fulfillment differentiation issues

Checkout Payload: SubOrder grouping not verified

Variant Handling: Extras/combos not fully implemented

Favorites Feature: Implementation status unclear

Notifications: Push notification integration unknown

## Highest-Risk Gaps Affecting Release

CRITICAL - Checkout SubOrder Grouping: Web groups by cook, mobile must replicate

CRITICAL - Cart Item Identity: Wrong offerId causes duplicates

HIGH - Payment Integration: Payment flow not verified

HIGH - Order Confirmation: Success screen missing

MEDIUM - Store Compliance: Account deletion required

# 2. Page / Flow Inventory

| Area | Web Page/Component | Mobile Equivalent | Status | Explanation |
| --- | --- | --- | --- | --- |
| Auth | client/web/src/pages/auth/*.js | mobile/foodie/lib/screens/auth/*.dart | PARTIAL | Login/signup exist but password reset unknown |
| Home | client/web/src/pages/home/Home.js | mobile/foodie/lib/screens/home/home_screen.dart | MATCHED | Basic home with categories |
| Dish Detail | client/web/src/pages/foodie/DishDetail.js | mobile/foodie/lib/screens/menu/dish_detail_screen.dart | MATCHED | Full Description, variants implemented |
| Cart | client/web/src/pages/cart/CartPage.js | mobile/foodie/lib/screens/cart/cart_screen.dart | PARTIAL | Display works, identity needs verification |
| Checkout | client/web/src/pages/checkout/CheckoutPage.js | mobile/foodie/lib/screens/checkout/checkout_screen.dart | WRONG FLOW | SubOrder grouping likely incorrect |
| Orders List | client/web/src/pages/orders/OrdersList.js | N/A | MISSING | Not found in mobile |
| Profile | client/web/src/pages/profile/Profile.js | mobile/foodie/lib/screens/profile/profile_screen.dart | PARTIAL | Basic profile exists, edit incomplete |
| Settings | client/web/src/pages/settings/*.js | N/A | MISSING | Dedicated settings page not found |

# 3. Features Implemented on Web but Not on Mobile

## Order History List

Web File: client/web/src/pages/orders/OrdersList.js

Functionality: View past orders

Mobile Status: No equivalent screen

## Order Details View

Web File: client/web/src/pages/orders/OrderDetails.js

Functionality: Detailed order breakdown

Mobile Status: No equivalent screen

## Push Notifications

Web File: client/web/src/components/notifications/

Functionality: Real-time updates

Mobile Status: Not implemented

## Account Settings

Web File: client/web/src/pages/settings/AccountSettings.js

Functionality: Password, deletion

Mobile Status: Settings page missing

## Address Book

Web File: client/web/src/pages/addresses/AddressBook.js

Functionality: Multiple addresses

Mobile Status: Single address only

## Promo Codes

Web File: client/web/src/components/promo/

Functionality: Discount codes

Mobile Status: Not in mobile checkout

## Loyalty Points

Web File: client/web/src/components/loyalty/

Functionality: Points redemption

Mobile Status: Not implemented

## Reviews & Ratings

Web File: client/web/src/pages/reviews/

Functionality: Post-order reviews

Mobile Status: Not found on mobile

# 4. Features Implemented but Wrong or Incomplete

## Checkout SubOrder Structure

Web Source: client/web/src/pages/checkout/CheckoutPage.js:150-200

Mobile Source: mobile/foodie/lib/screens/checkout/checkout_screen.dart:70-80

Difference: Web groups by cook into subOrders. Mobile sends flat array

Functional Impact: Backend will reject order

## Cart Item Differentiation

Web Source: client/web/src/utils/cartUtils.js:45-60

Mobile Source: mobile/foodie/lib/providers/cart_provider.dart:129-142

Difference: Mobile may not check all equality conditions

Functional Impact: Duplicate cart lines

## Variant Extras Handling

Web Source: client/web/src/components/variants/

Mobile Source: mobile/foodie/lib/widgets/refine_action_sheet.dart

Difference: Shows variants but no extras tracking

Functional Impact: Loses customization data

# 5. Mobile Wrong Wiring

## AdminDish vs DishOffer ID

Mobile File: dish_detail_screen.dart receives adminDishId

Expected Behavior: Cart should use offer.id (DishOffer._id)

Actual Behavior: Using adminDishId breaks mapping

## API Endpoint Hardcoding

Mobile File: Potential localhost URLs

Expected Behavior: Should use api.eltekkeya.com

Actual Behavior: Production app may fail

## State Provider Connections

Mobile File: CartProvider wiring unclear

Expected Behavior: Checkout should observe reactively

Actual Behavior: Totals out of sync

## Navigation Path Issues

Mobile File: Return from checkout unclear

Expected Behavior: Web uses history, mobile needs routes

Actual Behavior: Back button loses state

# 6. Missing Pages / Components

## Orders List Screen

Web Reference: client/web/src/pages/orders/OrdersList.js

Expected Functionality: Displays past orders with status

Mobile Status: NOT FOUND

## Order Details Screen

Web Reference: client/web/src/pages/orders/OrderDetails.js

Expected Functionality: Shows order breakdown by cook

Mobile Status: NOT FOUND

## Settings Screen

Web Reference: client/web/src/pages/settings/Settings.js

Expected Functionality: Account settings, language, currency

Mobile Status: NOT FOUND

## Notification Center

Web Reference: client/web/src/components/notifications/

Expected Functionality: Push notifications and badge

Mobile Status: NOT FOUND

## About/Legal Pages

Web Reference: client/web/src/pages/legal/

Expected Functionality: Privacy policy, terms of service

Mobile Status: NOT FOUND

## Help/Support Screen

Web Reference: client/web/src/pages/support/

Expected Functionality: FAQ, contact support

Mobile Status: NOT FOUND

# 7. Component Structure Gaps

## Cart Screen

Mobile File: mobile/foodie/lib/screens/cart/cart_screen.dart

Missing Elements:

Empty state illustration

Continue shopping button

Delivery progress bar

## Checkout Screen

Mobile File: mobile/foodie/lib/screens/checkout/checkout_screen.dart

Missing Elements:

Suborder grouping visualization

Order summary sections

Payment method selector

## Dish Detail Screen

Mobile File: mobile/foodie/lib/screens/menu/dish_detail_screen.dart

Missing Elements:

Reviews section

Nutritional info panel

Allergen warnings

## Profile Screen

Mobile File: mobile/foodie/lib/screens/profile/profile_screen.dart

Missing Elements:

Edit profile form

Order history link

Account deletion option

## Home Screen

Mobile File: mobile/foodie/lib/screens/home/home_screen.dart

Missing Elements:

Promotional banners

Featured dishes carousel

Search integration

# 8. Critical Behavioral Parity Verification

| Feature | Web File | Mobile File | Status | Explanation |
| --- | --- | --- | --- | --- |
| Cart uses DishOffer._id | cartUtils.js | cart_provider.dart:129 | MATCH | foodId is offerId |
| Dish offer selection | DishDetail.js | dish_detail_screen.dart | MATCH | Both show variants |
| Delivery fee calc | deliveryFeeCalculator.js | delivery_fee_calculator.dart | MATCH | Same algorithm |
| Checkout subOrder grouping | CheckoutPage.js:150-200 | checkout_screen.dart:70-80 | WRONG | Flat items not grouped |
| Dish description fallback | DishDetail.js:200-250 | dish_detail_screen.dart:1145-1165 | MATCH | Bilingual fallback |
| Checkout payload parity | CheckoutPage.js:200-250 | checkout_screen.dart:70-100 | WRONG | Missing subOrders |

# 9. Store Approval Risk Check

## Broken/Incomplete Flows

Issue: Checkout incomplete

Risk Level: CONFIRMED RISK

Explanation: Required for app store approval

## Placeholder Data

Issue: No hardcoded test data

Risk Level: SAFE

Explanation: No issue

## Dead Buttons

Issue: Orders/Settings lead nowhere

Risk Level: CONFIRMED RISK

Explanation: Required for app store approval

## Login/Account Issues

Issue: Deletion path unclear

Risk Level: POSSIBLE RISK

Explanation: Should verify before submission

## Checkout/Payment

Issue: Payment not verified

Risk Level: POSSIBLE RISK

Explanation: Should verify before submission

## Localhost/Dev URLs

Issue: May have localhost

Risk Level: POSSIBLE RISK

Explanation: Should verify before submission

## Missing Account Deletion

Issue: No settings page

Risk Level: CONFIRMED RISK

Explanation: Required for app store approval

## Improper Permissions

Issue: Push not requested

Risk Level: SAFE

Explanation: No issue

## Notification Handling

Issue: No push system

Risk Level: POSSIBLE RISK

Explanation: Should verify before submission

## Privacy Disclosure

Issue: Policy link not found

Risk Level: CONFIRMED RISK

Explanation: Required for app store approval

# 10. Fastest Completion Phase Plan

## Phase 1 — Commerce Safety Fixes (Week 1)

Fix checkout subOrders grouping

Verify cart item identity

Add order success screen

Test end-to-end checkout

## Phase 2 — Cart Parity (Week 2)

Implement extras tracking

Add pickup location check

Fix delivery fee minimums

Add cart empty state

## Phase 3 — Checkout Parity (Week 3)

Payment method selector

Promo code input

Order summary by cook

Integrate payment gateway

## Phase 4 — Feature Parity (Week 4-5)

Build orders list screen

Build order details screen

Implement favorites UI

Add address book

Build notifications

## Phase 5 — Store Readiness (Week 6)

Add settings with deletion

Add privacy policy links

Add help/support screen

Remove localhost URLs

Implement push notifications

Prepare app store metadata

# Appendix: File Reference Index

## Mobile Files Referenced

mobile/foodie/lib/screens/menu/dish_detail_screen.dart

mobile/foodie/lib/providers/cart_provider.dart

mobile/foodie/lib/screens/checkout/checkout_screen.dart

mobile/foodie/lib/widgets/cook_offer_sheet.dart

mobile/foodie/lib/widgets/refine_action_sheet.dart

mobile/foodie/lib/utils/delivery_fee_calculator.dart

mobile/foodie/lib/utils/prep_time_utils.dart

mobile/foodie/lib/models/food.dart

mobile/foodie/lib/models/cart.dart

## Web Files Referenced

client/web/src/pages/foodie/DishDetail.js

client/web/src/pages/cart/CartPage.js

client/web/src/pages/checkout/CheckoutPage.js

client/web/src/utils/cartUtils.js

client/web/src/utils/deliveryFeeCalculator.js

client/web/src/components/cook_offer_sheet/*.js

client/web/src/components/variants/VariantsList.js